## Slide 1
CARUCA v2 · STATUS AND OPEN QUESTIONS
Can an LLM do what Caruca does?
A plan to replicate Caruca's results using a language model,
measure the two head to head, and only then extend further.
Prepared for Prof. Michael Greenberg
Tiran Dagan
August 2026
Notes: Thanks for making the time. I want to walk you through where the project stands, share four things I found while reviewing the paper and the code, and then put four open questions to you. Planning is finished; nothing is built yet. That is deliberate, because I would rather get your input before writing code than after.

## Slide 2
Where things stand
Planning is complete. Nothing is built yet. That is deliberate.
Five planning documents are finished
What to build, how the pieces fit, what gets measured, and in what order.
The plan is two steps, not one
First replicate what Caruca already does, using a language model. Only then extend.
I reviewed the original paper and the code in detail
Four findings worth your attention, including one I need Michael to confirm.
I am here for your input, not a green light
Four open questions at the end. I would rather resolve them now than rework later.
Source documents: master_idea, roadmap
caruca_v2 · August 2026
2
Notes: Set expectations early: this is a planning checkpoint, not a demo. The key message is that nothing has been built because I wanted the approach reviewed first. If they only remember one thing from this deck, it should be the two-step structure on the next slide.

## Slide 3
The goal, in two steps
The order matters more than the ambition.
STEP ONE · NOW
Replicate
Reproduce what Caruca does today, using a language model in place of its hand-written logic.
Same inputs. Same yardstick. Measured head to head.
Also measure what each approach costs, and whether repeated runs agree with each other.
STEP TWO · LATER
Extend
Only once step one is measured, extend to things Caruca was not built to cover.
Destructive commands. Richer test conditions. Commands with poor documentation.
Surveyed and sequenced, so we know what is there. Not started.
We are not attempting step two yet. Step one has to work and be measured first.
Source documents: roadmap, master_idea
caruca_v2 · August 2026
3
Notes: This is the anchor slide of the whole deck. Say the banner line out loud rather than letting them read it. William's guidance was explicitly not to over-engineer the first version, and this slide is the direct answer to that. Everything ambitious later in the deck is parked in the right-hand column on purpose.

## Slide 4
How the pieces fit together
Caruca's existing machinery is reused unchanged. The new work sits alongside it.
Source document: system_architecture
caruca_v2 · August 2026
4
Notes: Three columns, left to right. The left is Caruca as it exists and it does not change. The middle is step one, which swaps only the first box for a single prompt and then reuses the same comparison yardstick. The right is step two, drawn dashed because it is later. Point out that we reuse Caruca's own sandbox, its annotator, and its verified answers rather than rebuilding any of them.

## Slide 5
Step one is deliberately simple
The first version is not engineered to win. That is the point.
One prompt. No tools, no retries, no tuning
Give the model a command's manual page, ask for a description of its options, stop there.
This follows William's guidance directly
The goal is a fair control, not the best possible specification generator.
A weak first version makes the comparison more honest, not less
If a plain prompt already does well, that is a real finding. If it does badly, that measures what Caruca's engineering actually buys.
Tuning it later is a separate experiment
Mixing the two would make it impossible to say which part produced the result.
Source documents: master_idea, component_functionality
caruca_v2 · August 2026
5
Step one
Notes: If either of them pushes on 'why not make it better', the answer is the third bullet: a deliberately plain baseline is what makes the comparison interpretable. An optimised prompt would confound the result with prompt engineering effort.

## Slide 6
WHAT THE REVIEW TURNED UP
Two things nobody has measured yet
Both are straightforward to add, and both produce numbers that do not currently exist.
WHAT WE FOUND
The paper reports how long Caruca takes to run, but never what its AI step costs in tokens or money. No cost figure for the model exists.
WHAT WE DO ABOUT IT
We measure tokens, cost and time on both sides, and report them. This is a number the original work never published.
WHAT WE FOUND
Each command's description was generated once. Language models vary between runs, so run-to-run consistency was never tested.
WHAT WE DO ABOUT IT
We generate repeatedly and report the spread, for the existing system as well as ours. Variation is itself a result worth reporting.
Source documents: caruca_white_paper, roadmap
caruca_v2 · August 2026
6
Notes: Frame these as gaps we can fill, not as oversights. Both are genuinely additive: neither changes any claim the paper makes, and both strengthen a resubmission. Michael may already know about the cost one; the repeatability one usually lands harder.

## Slide 7
WHAT THE REVIEW TURNED UP
Two things that affect the plan directly
WHAT WE FOUND
The published size of Caruca is 6,520 lines. Measuring the current code, roughly 3,130 of those lines are machine-generated command descriptions rather than hand-written logic.
WHAT WE DO ABOUT IT
It changes what a claim about replacing hand-written code can honestly say: the real figure is about 3,456 lines. Michael, I would like you to confirm or correct this reading.
WHAT WE FOUND
The step that calls the AI model cannot currently run. A library it depends on changed and removed the functions it used.
WHAT WE DO ABOUT IT
Repairing it is the first task, and it is also a precondition for measuring cost at all. Small, well understood, already scoped.
Source documents: roadmap, caruca_white_paper
caruca_v2 · August 2026
7
Notes: The first one is the item I most want Michael to weigh in on. It is my interpretation from measuring the checkout, not something the paper states, and it materially affects what we can claim later. Ask him directly. The second is routine maintenance, mentioned only because it sits on the critical path.

## Slide 8
STEP TWO MATERIAL
Where testing could reach further
Conditions the current test generator does not produce. All step two, none of it started.
Commands that compare two files never get related inputs
Test files are generated independently, so tools like diff and comm are never given identical or overlapping content.
Directory tests never go deeper than one level
Recursive options are exercised, but never against a tree deep enough to tell recursion from handling a single file.
File permissions are never varied
Commands whose whole purpose is permissions have no test that changes them.
Empty files are never used
A common real-world edge case, and a frequent source of bugs, is absent from the fixtures.
Source document: evaluation_gaps
caruca_v2 · August 2026
8
Step two
Notes: These four are drawn from nine issues the authors do not appear to discuss anywhere. I picked the ones with the clearest behavioural consequence. The full list, plus everything the authors already acknowledge themselves, is in the appendix. Stress that this is step-two material: it is surveyed so we know what is there, not queued up to start.

## Slide 9
STEP TWO MATERIAL
What extending would actually mean
Concretely, three groups of capability. Later, not now.
Run destructive commands safely
Commands that delete or overwrite cannot be tested without somewhere isolated to run them. This needs a technology choice and a hands-on test first.
Richer test conditions
Symbolic links, file permissions, deeper directory trees, empty files, environment variables, related multi-file inputs, and pipes.
Commands with poor documentation
Where no useful manual page exists, inspect the program itself instead: its help text, its format, its structure.
Source documents: component_functionality, evaluation_gaps
caruca_v2 · August 2026
9
Step two
Notes: Keep this brief. Its job is to show the extension path is concrete rather than hand-waved, while the muted styling and the step-two marker keep signalling that none of it is starting now.

## Slide 10
What we are deliberately not doing
Scope discipline, stated plainly.
Not rebuilding Caruca with AI agents
Replacing the whole pipeline with agent-driven reasoning is a separate, much larger experiment. Deferred until the simple comparison exists.
Not tuning the prompt to win
The first version stays plain on purpose. Optimising it is a different experiment and would confound this one.
Not rewriting Caruca's own code
Its sandbox, its annotator, its verified answers and its comparison script are reused as they are. One small repair is the only change.
Source documents: roadmap, master_idea
caruca_v2 · August 2026
10
Notes: This slide exists to answer the unspoken question of whether I am trying to do too much. Saying the boundary out loud is more convincing than hoping they infer it. If they push on any of the three, the answer is the same: it is deferred, not dismissed.

## Slide 11
What gets built first
Three tasks. None of them needs the sandbox or any undecided technology.
1
Repair and measure the existing AI step
Fix the library problem, then record tokens, cost, time and model for every run. Produces a cost figure that does not exist today.
2
Build the simple prompt version
One prompt, manual page in, description out, in the same format Caruca already uses so the existing comparison tools work unchanged.
3
Compare them head to head
Against the verified answers already in the repository, with repeat runs to measure consistency and a summary that can go straight into a paper.
Source document: roadmap
caruca_v2 · August 2026
11
Step one
Notes: Emphasise that all three run on my machine today. Nothing here waits on the sandbox technology decision, which is the biggest open unknown. That sequencing is deliberate: the highest-uncertainty piece blocks the least work.

## Slide 12
How we will know if it worked
Six measures. The first four decide whether the approach is viable at all.
Correctness — does it produce the same descriptions?
Compared against verified answers already in the repository, using Caruca's own method.
Cost and speed — what does each approach cost per command?
Tokens, money and time, recorded for both.
Coverage — how many commands and behaviours are handled?
Including how far step two eventually reaches beyond today's limits.
Consistency — do repeated runs agree?
Reported as a spread, not a single number.
Overall change — one headline figure per measure above
Hand-written code replaced — with an important caveat
Mostly not measurable in step one, since we replace one step and reuse the rest. See appendix.
Source documents: master_idea, data_telemetry_schema
caruca_v2 · August 2026
12
Notes: Do not dwell on all six. The last one carries a real caveat: in step one the model replaces only the description step, so any claim about replacing hand-written code would be narrow. I would rather say that now than have it challenged in review later. Question three at the end asks them directly what to do about it.

## Slide 13
DETAIL
What we reuse from Caruca, unchanged
The new work attaches at existing seams rather than replacing anything.
The boundary between running and interpreting stays as it is
Recorded behaviour is written to a file, so running can happen on a capable host while interpretation happens anywhere. We keep that seam and attach to it.
The annotator is reused as-is
Step one does not touch it. Step two would need new interaction types for links and permissions, which is scoped but not started.
The verified answers and comparison script are reused
121 curated command descriptions and the option-by-option diff. Roughly 80 hours of graduate student annotation reused rather than recreated.
Caruca is wrapped as a separate program, not imported
It needs a newer Python than this machine has, and running commands needs a different host. A process boundary keeps both workable.
Source documents: system_architecture, component_functionality
caruca_v2 · August 2026
13
Notes: This slide is for Michael only. Its purpose is to make clear that nothing of his is being torn out. If he has concerns about the annotator changes in step two, this is the natural place for that conversation.

## Slide 14
DETAIL
One thing to fix in the comparison script
It affects one reported number, not the headline count.
The per-command match count is sound
A command counts as matching only when every option matches. That logic is correct and we use it unchanged.
The percentage figure divides two different units
Mismatches are counted per option, but the divisor counts data fields, so the resulting percentage is not option-level accuracy.
Consequence: it does not reproduce the paper's option-level figure
The per-command count is unaffected, which is why step one leads with that one.
Fix is small and scoped to our copy
Correct the divisor, and record which method produced every number we report.
Source document: roadmap
caruca_v2 · August 2026
14
Notes: Raise this carefully and factually. It does not affect the paper's headline claim, which is the per-command figure. Ask whether he wants the fix upstreamed or kept local to this project.

## Slide 15
Four questions for you
These are genuinely open. Your answers change what I build.
1
How should we safely run destructive commands?
Three candidate technologies, with different trade-offs between isolation strength and keeping the system-call visibility Caruca depends on.
My current lean: spend a day testing the strongest option before committing.
2
Is measuring replaced hand-written code realistic yet?
In step one the model replaces one step and reuses everything else, so the honest figure is narrow. The broad version needs the deferred agent rebuild.
My current lean: report the narrow figure, state the limit plainly, revisit later.
3
How many commands should the first comparison cover?
There are 121 with verified answers available. All of them is thorough but slow to first result; a handful proves the approach faster.
My current lean: start with about ten, covering different command shapes, then widen.
4
Michael: is my reading of the code-size figure right?
I measured roughly 3,130 of the 6,520 lines as machine-generated rather than hand-written. It affects what we can claim later.
My current lean: confirm before any of it appears in writing.
Source documents: roadmap, evaluation_gaps
caruca_v2 · August 2026
15
Notes: This is the part of the meeting I actually need. Give them room. Question one is the biggest unknown and blocks step two. Question four is specifically for Michael and takes him ten seconds to answer. Each one has my current lean attached so the conversation starts from a position rather than a blank page.

## Slide 16
NEXT STEP
Repair the AI step, then measure it
It is small, well understood, and produces a cost figure that has never been published.
Everything else in step one follows from it.
I will come back with the first head-to-head numbers rather than another plan.
Can we agree a checkpoint once the first comparison runs?
caruca_v2 · August 2026
16
Notes: Close by proposing an actual next meeting rather than leaving it vague. The promise to return with numbers instead of more planning is the point: this should be the last planning conversation.

## Slide 17
Appendix
Supporting detail, for reading afterwards
caruca_v2 · August 2026
17

## Slide 18
Appendix: what is in here
Gaps the authors already note
Issues the paper itself acknowledges, kept separate from new findings
Remaining new gaps
The rest of the issues not raised in the main deck
The six measures in full
Complete wording, as recorded in the planning documents
Build order in detail
All six phases, with what each one makes possible
How correctness is compared
Three different methods, and why they are not interchangeable
Rough effort estimate
Sizing for step one, deliberately kept out of the main deck
Source documents
Everything cited, and where to find it
caruca_v2 · August 2026
18

## Slide 19
APPENDIX
Gaps the authors already acknowledge
Raised by the paper itself. Included for completeness, and to keep them separate from new findings.
Symbolic links are not generated
Noted in the paper as a possible extension.
Pipes are not tested
Also noted as a possible extension. Relevant because the main consumer optimises pipelines.
Numbers used in tests are only -1, 0 and 1
Stated openly in the paper. Commands sensitive to magnitude are only tested at the smallest values.
Environment variables are never varied
One of three limitations the paper lists explicitly.
The headline coverage figure combines strong and weak matching
The paper is transparent about this; the combined number is simply the one most likely to be quoted alone.
Source documents: evaluation_gaps, caruca_white_paper
caruca_v2 · August 2026
19

## Slide 20
APPENDIX
Remaining new gaps, not shown earlier
The rest of the issues that do not appear to be discussed in the paper.
Parallel safety is inferred from sequential runs
Commands are never actually run at the same time, which is how the main consumer would run them.
The tooling is Linux-only, while the motivation cites other systems
The paper motivates the problem partly with differences across systems, but tests only on Linux.
Real-world usage is sampled only from shell scripts on GitHub
Command usage in build files, container definitions and scheduled jobs is not represented.
Test file contents cover five fixed types
No spreadsheet, document or archive formats, and filenames rarely carry meaningful extensions.
Source document: evaluation_gaps
caruca_v2 · August 2026
20

## Slide 21
APPENDIX
How correctness gets compared
Three different methods. They measure different things and are not interchangeable.
Description comparison
Option-by-option diff against verified answers. What step one uses. Reuses Caruca's own script.
Specification comparison
Compares the final specifications after running the commands. Heavier; needs the sandbox.
Running real test suites
What the paper's own headline quality figures use: the consuming tools' actual tests are re-run. Heaviest, and deferred.
Why it matters
Reporting a lighter method's number as if it were the heaviest method's would not survive review.
Source documents: roadmap, component_functionality
caruca_v2 · August 2026
21

## Slide 22
APPENDIX
Rough effort estimate for step one
Kept out of the main deck deliberately: these are estimates before any code exists.
Repair and measure the existing AI step — a few days
Mostly a library migration with known replacements, plus recording what each run costs.
Build the simple prompt version — a few days
Small by design. Most of the effort is matching the existing output format exactly.
Compare them head to head — one to two weeks
Includes fixing a counting bug in the existing comparison script and running repeats.
Biggest uncertainty is not in step one at all
It is the choice of technology for safely running destructive commands, which step one avoids.
Source document: roadmap
caruca_v2 · August 2026
22

## Slide 23
APPENDIX
Source documents
Supplied as PDFs alongside this deck.
master_idea
Goal, stakeholders, the six measures, and the components to build
system_architecture
How the existing and new pieces fit together, with the full diagram
roadmap
Six phases, what each unlocks, and what done means for each
evaluation_gaps
All fourteen opportunities to broaden testing, with sources
component_functionality
What each component takes in and produces, and its commands
data_telemetry_schema
What gets recorded for every run, and how results are stored
caruca_white_paper
The original paper, for reference
caruca_v2 · August 2026
23